Weekly Report

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Reporter | **谢珮爽** | | | | **Reporting Date** | | | | | 2018.11.27 | | | | |
| **Performance of Schedule This Week**  **本周任务完成情况** | **Scheduled 计划任务完成情况** | | No. | Description | | | SS | SF | | | AS | | AF | Percent  Complete |
| 1 | 完成课程、章节和小节删除功能 | | | 11.27 | 12.4 | | | 11.27 | | 12.4 | 100% |
| 2 | 完成用户手册 | | | 11.27 | 12.4 | | | 11.27 | | 12.4 | 100% |
| 3 | 上传HTML,CSS课程 | | | 11.27 | 12.4 | | | 11.27 | | 12.4 | 100% |
|  |  | | |  |  | | |  | |  |  |
|  |  | | |  |  | | |  | |  |  |
|  |  | | |  |  | | |  | |  |  |
| **Un- scheduled计划外任务完成情况** | | **No.** | **Description** | | | **Performance** | | | | **Effect to the Schedule** | | | |
|  |  | | |  | | | |  | | | |
|  |  | | |  | | | |  | | | |
|  |  | | |  | | | |  | | | |
| **Problem existent** | *<对分配任务的进度问题，存在的技术问题、存在的困难进行描述>* | | | | | | | | | | | | | |
| **Schedule**  **Next Week** | No. | Description | | | | SS | | | SF | | | Remark | | |
|  |  | | | |  | | |  | | |  | | |
|  |  | | | |  | | |  | | |  | | |
|  |  | | | |  | | |  | | |  | | |
|  |  | | | |  | | |  | | |  | | |
|  |  | | | |  | | |  | | |  | | |
| **Opinion &Proposal** | *<提出对组织、生活、培训、交流、技术等等方面的建议>* | | | | | | | | | | | | | |
| Others |  | | | | | | | | | | | | | |

***SS=Scheduled Start Date, SF=Scheduled Finish Date***

***AS=Actual Start Date, AF=Actual Finish Date***

*(Everyone is required to hand in this report every Tuesday after starting your project.)*